PROJECT BRIEF & REQUIREMENTS DOCUMENT

From: Sarah Jenkins (Head of Digital Operations, UrbanStyle Outfitters)

Date: August 27, 2026

Subject: RFQ - E-Commerce Modernization & AI Integration Project

Project Background

UrbanStyle Outfitters is looking for an engineering partner to overhaul our legacy digital storefront. Our current monolithic setup experiences severe latency spikes during high-traffic flash sales and completely lacks dynamic product recommendations. We want to migrate to a modern architecture, integrate modern payment solutions, and build an intelligent recommendation module.

What We Need Built

- Headless Storefront: Migration of our web portal to Next.js and Tailwind CSS, focusing on mobile performance and sub-second page loads.

- Payment Processing: Full Stripe integration handling multi-currency checkout, Apple Pay/Google Pay, and recurring subscription options.

- AI Recommendation Engine: A vector-search engine that displays context-aware recommendation carousels based on real-time user browsing history.

- Warehouse Sync: Shopify headless backend integration using webhooks for automated inventory tracking across 3 regional distribution hubs.

Internal Scope & Target Timelines

| Work Stream | Expected Requirements | Target Completion | Estimated Scope |
| --- | --- | --- | --- |
| Setup & Wireframes | Next.js repo creation, API architecture, core UI component library | Week 3 | ~70 Hours |
| Checkout & Payments | Stripe integration, cart state management, automated tax engine | Week 6 | ~90 Hours |
| AI Recommendation | Vector database setup, recommendation API, personalized UI carousels | Week 9 | ~80 Hours |
| QA & Go-Live | Load testing (up to 10k concurrent users), deployment, team training | Week 11 | ~40 Hours |

Budget & Operational Guardrails

Our internal finance team has capped the budget for this project at $42,000 USD, with an expected rate around $135/hour. We intend to structure payments across 4 milestone payments upon deliverable sign-offs.

Please review these specifications and send over your formal Statement of Work (SOW), pricing proposal, and implementation timeline.